Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name | AI FAQ Assistant |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by providing my required details. | 2 | High |  |
| Sprint-1 | Login | USN-2 | As a registered user, I can log into the application using my credentials. | 2 | High |  |
| Sprint-1 | Profile | USN-3 | As a logged-in user, I can view my profile and account details. | 1 | Medium |  |
| Sprint-2 | Question & Answer | USN-4 | As a user, I can enter a question and receive an answer. | 3 | High |  |
| Sprint-2 | FAQ Management | USN-5 | As an authorized user, I can update existing FAQ data using the PUT operation. | 2 | High |  |
| Sprint-2 | FAQ Management | USN-6 | As an authorized user, I can delete existing FAQ data using the DELETE operation. | 2 | High |  |
| Sprint-3 | AI Answer | USN-7 | As a user, I can receive an AI-generated answer based on my question. | 3 | High |  |
| Sprint-3 | Generate FAQ | USN-8 | As a user, I can generate FAQ questions and answers using AI based on a topic. | 3 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 5 | 29 Oct 2022 |
| Sprint-2 | 7 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 7 | 05 Nov 2022 |
| Sprint-3 | 6 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 6 | 12 Nov 2022 |

Velocity:

For this project, the planned total is 18 story points across 3 sprints. The average planned velocity is 6 story points per sprint (18 ÷ 3).

Burndown Chart:

The burndown chart for AI FAQ Assistant tracks the remaining story points against the sprint timeline. It can be updated after each completed task to monitor sprint progress.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts